DOUBLE JOY COOKIES

Website Plan & Platform Recommendation

Revision 2 — updated after deciding to build fully custom

# 1. Recommendation (Updated)

Build fully custom — plain HTML/CSS/JS, no Squarespace or Shopify subscription. John will maintain the code directly, which removes the original concern about needing a developer for every small change. This is now the cheapest and most flexible path, and it's what's already being prototyped (interactive cookie menu + custom order form).

The stack:

- Hosting: The site itself — HTML/CSS/JS files, hosted free on Cloudflare Pages (unlimited bandwidth, no monthly fee), pointed at the Namecheap domain.

- Portfolio: Instagram feed embed on the Home/Portfolio section — Emily's weekly posts do double duty as the portfolio, no separate gallery to maintain. See Section 3.

- Order form: Custom-branded HTML form (built) — currently submits nowhere; needs a lightweight backend to actually deliver orders. See Section 6, Open To-Do.

- Payments: Stripe Payment Links for custom-order deposits/payments — 2.9% + 30¢ per transaction, no monthly fee.

- Recipe sales: Payhip for digital recipe downloads — 5% + Stripe processing, no monthly fee, instant payout, and it handles file delivery automatically after purchase.

Squarespace is no longer the recommendation — it's a fine platform, but at $23–39/mo it costs more than this stack for a business that doesn't need built-in inventory/catalog management, and its Contacts panel (where form file uploads land) is the exact "doesn't land the way I like" friction John flagged from past experience.

# 2. Cost Breakdown (Updated)

| Item | Cost | Frequency | Notes |
| --- | --- | --- | --- |
| Domain (Namecheap) | ~$15–20 | Per year | Already in cart |
| Hosting (Cloudflare Pages) | $0 | Free tier | Unlimited bandwidth for a static site |
| Order form backend | $0 | Free tier | Google Apps Script + Sheets — see Section 6, not yet built |
| Instagram feed widget | $0–6/mo | Some have free tiers | SociableKit is free; others (Elfsight, LightWidget) run ~$5–10/mo to remove branding |
| Stripe payments | 2.9% + 30¢ | Per transaction | Custom order deposits/payments |
| Payhip (recipes) | 5% + Stripe fee | Per sale | No monthly cost, instant payout |

Estimated fixed cost: roughly $15–20/year (just the domain), plus small per-transaction fees only when money actually changes hands. Dramatically cheaper than the original Squarespace estimate (~$300+/yr).

# 3. Sitemap (Updated)

- Home — Hero, brand story teaser, live Instagram feed strip, call-to-action to "Design Your Box" and "Shop Recipes"

- About — Emily's story — the girls, discovering she was good at this, the meaning behind "Double Joy"

- Portfolio — A live, auto-updating embed of @doublejoycookies — no separate gallery for Emily to keep in sync, her existing weekly habit becomes the portfolio

- Design Your Box (built) — The interactive tool — shape, flavor, icing style/color, box size, and (in progress) complexity-based pricing — ends in a request sent to the order form

- Custom Order Form (built) — Built from her real 7 DM questions — occasion, quantity, date, theme, names, design freedom, inspiration photos — plus contact, budget, delivery

- Recipe Shop — Digital downloads via Payhip — PDF recipe collections, instant delivery after purchase

- Contact — Email + social links, FAQ, lead-time/pickup/delivery policy

# 4. How Each Feature Gets Built

| Feature | Approach | Editable by John/Emily? |
| --- | --- | --- |
| Branding | Brand kit (colors, fonts, logo) applied directly in the site's CSS | Yes — John edits the CSS/HTML directly |
| Portfolio | Embedded live Instagram feed widget (e.g. SociableKit) — requires converting @doublejoycookies to a free Professional account | Yes — Emily just keeps posting on Instagram as usual |
| Interactive menu | Custom HTML/CSS/JS, built — done | Yes — John edits the code |
| Order form | Custom HTML form, built — needs a backend to actually receive submissions (see Section 6) | Yes — John edits the code |
| Payments | Stripe Payment Links, linked/embedded directly | Yes — managed in the Stripe dashboard |
| Recipe shop | Payhip product pages, linked or embedded as buy buttons | Yes — fully self-serve in Payhip |

# 5. Progress So Far

- Done — Interactive cookie menu — shape, flavor, icing color/style, box size, live SVG preview, real brand kit applied.

- Done — Custom order form — real 7-question flow, contact/budget/delivery, live recap sidebar, connected to the cookie menu handoff, working photo preview upload, validation.

- In progress — Complexity-based pricing (Simple / Medium / Complex tiers with real example photos) — in dialogue with John, not yet built.

- Next — Instagram feed embed, Home, About, Contact pages, and Recipe Shop setup.

# 6. Open To-Dos (Pending Decisions)

- Order form backend: The order form currently has nowhere to send submissions. Plan is a free Google Apps Script "Web App" that writes each order to a Google Sheet, saves uploaded photos to a Drive folder, and emails Emily — all inside a Google account she already knows how to use. This requires her sign-off before building, since it runs under a Google account (hers or a shared one) and John will be the one maintaining the script. Status: on hold pending that conversation.

- Instagram embed: Choosing a widget service (SociableKit, LightWidget, Elfsight, etc.) and confirming @doublejoycookies is converted to a free Professional account, which the Instagram Graph API now requires for any embed to work.

- Pricing tiers: Finalizing price-per-cookie at each complexity tier, and how the tiers show up in the interactive menu (a photo-backed reference guide, and/or a factor that adjusts the live price estimate).